CHURCH IN CONVERSATION

Technology Review — Findings

Assessment of technical viability, platform, cost, and the path from prototype to Phase 1

| Document | Technology Review Findings v1.0 |
| --- | --- |
| Assessment moment | Moment One — Platform Decision (pre-build, Phase 0 Infrastructure) |
| Prepared by | Opus, technology lead role (architecture, system design, cost modeling) |
| Implementation instrument | Claude Code, directed by Opus (live verification items named in text) |
| For | Project lead — sole builder through the prototype phase |
| Pricing basis | Anthropic and ElevenLabs public pricing, verified June 2026 |
| Status | Project record. Findings are advisory; the project lead decides and acts. |

The governing question for every finding below: is the technology serving the mission — or has it become the mission?

# Contents

Contents	2

1.  Executive Summary	3

2.  Platform Recommendation	3

Option A — Dify + ElevenLabs	3

Option B — Custom lightweight stack  (recommended)	4

Option C — Claude.ai Projects + direct API	4

The Facilitator-as-actor pattern	5

3.  Cost Model  (verified pricing, June 2026)	5

Unit economics	5

Prototype Alpha — 20 sessions, ~45 min, 1–2 worlds	6

Prototype Beta — non-API gate costs	6

Phase 1 launch — five worlds, public, voice	6

4.  The Two Specialist-Engineer Engagements	7

Engagement One — initial deployment setup	7

Engagement Two — pre-public availability audit	7

5.  Path to the Phase 0 Gate	7

6.  Growth and Scaling Assessment	8

The Facilitator brief-load growth axis	8

7.  Three Decisions Before Any Code	9

Decision 1 — Architecture (highest priority)	9

Decision 2 — Voice strategy	9

Decision 3 — Caching and isolation as design premises	9

What not to attempt solo	9

Highest-leverage move in the next 30 days	10

8.  Live Verification and Named Uncertainties	10

To be verified by Claude Code in the project’s own account context	10

Where the numbers have real error bars	10

9.  The Honest Assessment	10

# 1.  Executive Summary

This assessment evaluates whether the Church in Conversation multi-world table can be built and operated by a sole non-engineer builder with Claude Code assistance and two bounded specialist-engineer engagements, and what it will cost across the phases from prototype to Phase 1 public launch. The pricing is verified current as of June 2026, not recalled.

Three findings sit above all the detail and should frame everything that follows.

Finding 1 — At prototype scale, money is not the constraint. Correctness is. Twenty Prototype Alpha sessions cost roughly $60 in usage; the whole Alpha phase runs ~$150–$250 all-in, dominated by fixed subscriptions rather than tokens. Architecture decisions should be driven by buildability and the context-isolation boundary, not by cost anxiety. Finding 2 — Voice is the dominant cost and the sharpest accessibility tension. Across every Phase 1 scenario, ElevenLabs is ~60–65% of operational cost and runs 4–6× the LLM cost per session. Break-even lands at roughly $6–$9 per user per month, most of it voice. A text-first or text-only tier roughly halves that — and the mission’s accessibility promise pushes the same direction. This is a mission decision wearing a cost decision’s clothes. Finding 3 — Prompt caching is the single highest-leverage technical lever. The architecture is always-present-context-heavy (4,500–8,000 tokens per world, re-sent every turn, multiplied across Facilitator and Representative invocations). Caching cuts API cost ~70% (≈$1.50 to ≈$0.50 per Alpha session). Building the orchestration around caching from day one is a design premise, not an optimization.

Headline verdict on buildability: Yes for the prototype, comfortably. A qualified yes for Phase 1, with named conditions — chiefly that voice economics are solved, that drift detection is shown to work without live supervision, and that ongoing part-time engineering support is budgeted to begin at public launch. No for full scale (10,000+ users), which needs a standing team but is appropriately distant. The binding constraint is operational sustainability under live public load, not buildability — and that limit arrives in Phase 1, not at the prototype.

# 2.  Platform Recommendation

The system requires genuine context isolation between Representatives (each a separate model invocation carrying only its own World Capsule Core plus Permanent Prompt plus the public transcript), a Facilitator as a distinct governing presence with its own context, turn management, public-transcript maintenance, and real-time observability by the project lead. Three options were assessed against the five mission constraints.

## Option A — Dify + ElevenLabs

Verdict: viable for a single-Representative demo; fights you at the multi-world table. Do not build the table on it.

Dify lowers the barrier for single-agent and RAG apps, and a non-engineer can stand up a single-Representative encounter on it. But the table needs four things at or past the edge of what Dify’s abstractions express cleanly: per-Representative context isolation, a Facilitator as a separate governing actor, a public-transcript boundary that crosses only spoken words, and curatorial turn routing. What breaks first is the context-isolation boundary — and that is the one thing that must not be managed opaquely by a platform, because cross-world contamination is constitutional (Article 3) and the boundary is enforced by how each model’s message array is constructed. On Dify, the platform builds that array; you are trusting its abstractions with your most load-bearing constraint. Maintenance burden is low inside its lane and rises sharply at the multi-agent edge.

## Option B — Custom lightweight stack  (recommended)

Verdict: recommended. Cannot be built solo, but can be operated and maintained solo after one clean engineering engagement.

Direct Claude API calls plus a thin orchestration layer plus ElevenLabs for voice. This is the only option that gives full ownership of the three things that matter most: the context-isolation boundary (enforced in your code), prompt caching (your cost lever), and the Facilitator-as-actor pattern (your governance core). The orchestration is genuinely small — a few hundred lines, not a platform. A competent engineer builds it in 80–120 hours; after a clean, documented handoff, you change worlds, prompts, and voice configs without touching orchestration logic, because those are content files. What breaks first is concurrency under real load (500–1,000 users), where the first version needs rate-limit handling, retries, and queuing it did not need at 20 testers. But correctness is fully in your control, which is the trade that matters.

One steer: avoid n8n / make.com for the core encounter loop — they are poor fits for low-latency, stateful, multiple-invocations-per-turn work with strict context isolation. They are fine for peripheral automation (feedback collection, log shipping). The core wants a minimal Python or Node service.

## Option C — Claude.ai Projects + direct API

Verdict: use Projects now, free, as a single-world proving ground — but it is not a path to the table.

Projects is excellent today, at zero marginal cost, for proving world quality and testing the inhabited-voice requirement: drop a Capsule Core plus Permanent Prompt into a Project and have a real single-Representative encounter immediately. But Projects cannot do multi-agent context isolation, a separate Facilitator actor, the public-transcript boundary, turn routing, or programmatic voice. So Option C is really “Projects for single-world proof plus Option B for the table.” It collapses into B for the actual build.

Recommendation: Option B (custom lightweight stack) for the table, with Projects (Option C) used immediately and freely for single-world quality proving while the orchestration is being built.

## The Facilitator-as-actor pattern

The Facilitator is not a system prompt shared with the Representatives. It is a separate model invocation with its own isolated context, running as the control loop around the Representatives. Per participant turn, the orchestrator does the following.

- Append. Participant message is appended to the public transcript, held as state in the orchestrator, not in any model.

- Facilitator routing/governance call. Input is the Facilitator’s operational prompt plus the Section B briefs of available worlds plus the public transcript plus the new message. Output is structured JSON (which Representative(s) to invoke, or “surface in threshold voice,” plus governance flags). The code acts on the JSON deterministically.

- Per-Representative call, isolated. For each routed Representative, a separate model call whose message array the code builds from only that Representative’s Capsule Core plus Permanent Prompt plus the shared public transcript — never another world’s ecological context. This line of code is the constitutional boundary.

- Append output. Representative output is appended to the public transcript; this, and only this, becomes visible to other Representatives next turn.

- Drift/fidelity check. Folded into the next turn’s Facilitator call rather than a separate invocation, to save cost; broken out as a dedicated call only if the prototype shows folding is insufficient.

- Voice. Each Representative’s text goes to ElevenLabs with that Representative’s Voice Config.

- Observability. Every call’s inputs and outputs stream to a live view the project lead watches in real time — this is the supervised-session audit gate.

Mark each Representative’s Core-plus-Prompt and the Facilitator’s prompt-plus-briefs as cache breakpoints (stable within a session); the transcript grows as a cacheable prefix. The reason this pattern requires Option B is step 3: isolation enforced in your code, where you can see and test it, not inside a platform’s agent abstraction.

# 3.  Cost Model  (verified pricing, June 2026)

## Unit economics

| Resource | Rate | Notes |
| --- | --- | --- |
| Sonnet 4.6 input | $3.00 / M tokens | Standard on-demand |
| Sonnet 4.6 output | $15.00 / M tokens | 5× input across all current models |
| Sonnet 4.6 cache read | $0.30 / M tokens | 90% discount — the key lever |
| Sonnet 4.6 cache write | 1.25× (5-min) / 2× (1-hr) | $3.75 / $6.00 per M |
| ElevenLabs (Flash/Turbo) | 0.5 credits / character | ~$0.06–$0.09 / 1k characters by tier |
| ElevenLabs (Multilingual v2) | 1 credit / character | ~2× Flash; reserve for final quality |
| Speech volume | ~1,000 characters / minute | Rule of thumb for spoken English |

## Prototype Alpha — 20 sessions, ~45 min, 1–2 worlds

Per-session token shape (2 worlds, ~20 participant turns, ~2 model calls per turn): always-present ~6,000–6,250 tokens per agent; transcript growing to ~8,000–12,000; Representative output ~300 tokens per turn. The cost engine is that this context re-sends every turn across multiple invocations — late turns dominate — which is exactly why caching matters.

| Item | With caching | Without caching |
| --- | --- | --- |
| Tokens per session (input-equiv / output) | ~400k–700k / ~10k–14k | same input volume, full price |
| API cost per session | ~$0.45–$0.75 | ~$1.20–$2.30 |
| ElevenLabs per session (~25–30 audio min) | ~$2.00–$3.50 | — |
| Per-session total (API + voice) | ~$2.50–$4.25 | — |

Voice is 4–6× the LLM cost per session. Add ~50% to API if drift-checking needs separate calls rather than being folded in.

| Alpha rollup | Estimate |
| --- | --- |
| Usage across all 20 sessions | ~$50–$80 |
| Subscriptions + host across the phase | ~$100–$170 (ElevenLabs Creator $22/mo; host $10–$20/mo; Anthropic usage-only) |
| Total to complete all 20 sessions | ~$150–$250 all-in |

Implication: at prototype scale, cost is not the constraint. Twenty sessions are ~$60 of usage; fixed subscriptions dominate. The constraint is build effort and correctness.

## Prototype Beta — non-API gate costs

Beta expands to five worlds and passes the deferred governance gates. The material costs here are human, not API.

| Gate item | Realistic cost | Notes |
| --- | --- | --- |
| External scholarly review (Article 31), per world | $2,000–$5,000 | Genuine subfield assessment, ~8–20 expert hours. Floor ~$1,000–$1,500 (early-career); ceiling ~$8,000–$10,000 (eminent). Relationship- and partnership-dependent. |
| — full five-world set across Phase 1 | $10,000–$25,000 | Beta may start with 1–2 worlds reviewed |
| Ethics review | $500–$3,000 | Informal honorarium to formal IRB-style |
| Safety validation | $0–$5,000 | Largely internal; red-team or reviewer adds cost |
| Pre-Beta specialist engineer audit | $4,000–$8,000 | Focused technical review |
| Beta gate package total (non-API) | ~$10,000–$25,000 | Dominated by scholarly review and engineering audit |

Scholarly-review and ethics figures are planning-grade estimates from market norms, not verifiable published rates; they vary widely with the scholar and any institutional partnership.

## Phase 1 launch — five worlds, public, voice

Per-session ~$4 (API ~$1.00 cached plus voice ~$3), assuming a typical session uses 2–3 worlds at the table, ~22 turns, with more multi-voice exchanges than Alpha. Two sessions per user per month.

| Scenario | MAU | Sessions/mo | API/mo | Voice/mo | Platform/mo | Total/mo | Break-even $/user/mo |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A | 100 | 200 | ~$200 | ~$600 | ~$100 | ~$900 | ~$9 |
| B | 500 | 1,000 | ~$1,000 | ~$2,200 | ~$250 | ~$3,450 | ~$6.90 |
| C | 1,000 | 2,000 | ~$2,000 | ~$3,800 | ~$400 | ~$6,200 | ~$6.20 |

Break-even is ~$6–$9/user/month, with voice ~60–65% of it. This collides with consumer-subscription norms ($5–$10/mo) and with the accessibility mission. A text-only tier roughly halves break-even to ~$3–$4.50/user/month — the single biggest lever for making both the economics and the accessibility promise work.

# 4.  The Two Specialist-Engineer Engagements

## Engagement One — initial deployment setup

Budget: ~$8,000–$15,000.

Involves building the orchestration control loop (Facilitator-as-actor, per-Representative isolated context assembly, public-transcript state, turn routing on structured output), prompt-caching configuration, ElevenLabs integration with per-Representative voice configs, the real-time observability view that satisfies the supervised-session audit gate, a simple pre-encounter screen, and deployment to a host the project lead can operate — plus documentation of every configuration decision. Skills: a strong mid-to-senior full-stack engineer comfortable with LLM APIs, async orchestration, basic frontend, and deployment/devops. Hours: 80–120 for a clean, documented, handed-off system (40 for a bare demo; 120–160 for fully polished). At US contractor rates of ~$100–$150/hr that is ~$8,000–$18,000; plan $8,000–$15,000. A capable lower-cost contractor brings the floor to ~$5,000.

## Engagement Two — pre-public availability audit

Budget: ~$7,000–$15,000.

This is all three domains: security (API-key handling, prompt-injection / adversarial-resistance per Article 32, conversation-log privacy and data handling, auth, rate limiting), accessibility (WCAG — directly serving the accessibility mission: screen readers, captions for the voice layer, keyboard navigation), and performance/load testing (concurrent sessions, latency under load). Constitution Articles 12 and 35 require an external audit before public availability, and the value is the auditor’s coldness — no prior involvement in the build. Hours: 40–80 (security ~20–30, accessibility ~10–20, performance ~10–20). A blended ~$100–$200/hr × 50–80 hrs is ~$7,000–$15,000; tightly scoped generalist ~$4,000–$8,000; named security firm $15,000–$30,000.

Contractor rates are market-variable and not API-verifiable; the hour estimates are reliable, the dollar conversion depends on who is hired. Sanity-check against Upwork / Toptal / local networks.

# 5.  Path to the Phase 0 Gate

The gate (per the Phased Build Path): two worlds table-ready, table architecture complete (done), platform chosen and configured, and a two-world table proven end-to-end before the cohort engages. Sequence below assumes Option B and ~10–15 hours/week of project-lead time.

| # | Step | Owner | Calendar |
| --- | --- | --- | --- |
| 1 | Finalize platform decision; set up Anthropic API, ElevenLabs (Creator), and a host | Project lead (Claude Code advising) | ~1 week |
| 2 | Produce the two deployment packages (Alexandria, Desert) — the eight outputs per world; Layer 6 is at Low maturity with no V7 packages yet. This is the critical path and is content work, not engineering. | Project lead + coach thread | ~4–8 weeks |
| 3 | Engagement One: engineer builds + deploys the orchestration (caching, voice, observability, simple pre-encounter screen). Can start once one world’s package is ready. | Specialist engineer | ~3–6 weeks (80–120 hrs) |
| 4 | Integration testing and tuning: verify token budgets vs limits, chunk formatting, public-transcript isolation; set up cost monitoring. | Project lead + Claude Code | ~2–3 weeks |
| 5 | Prove the two-world table end-to-end: real test conversations; formation held, routing works, isolation holds, voice and observability work. Iterate. | Project lead + Claude Code (engineer on call) | ~2–4 weeks |

Realistic calendar at 10–15 hrs/week: ~3–5 months to pass the gate, with the critical path being the two deployment packages (step 2) and the engineering build (step 3), which partly parallelize. Part-time availability, not the work itself, is what stretches it.

# 6.  Growth and Scaling Assessment

For each scale, the specific risk named is the one particular to a multi-agent formation-encounter system with context-isolation requirements and non-linear governance load — not generic SaaS scaling.

| Scale | Users | What changes | The specific risk |
| --- | --- | --- | --- |
| 1 | 20 supervised | Live supervision is the safety net; cost trivial (~$150–250 total). | Whether the encounter holds at all — drift detection is unvalidated and supervision substitutes for it. Thesis-failure risk, not scale. |
| 2 | 100 (early P1) | Supervision impossible per-session; external audit mechanism (Art. 12) and async drift monitoring must replace it. ~$700–1,200/mo. | The silent-discipline drift detection must work without a human watching — at exactly the moment you stop being able to watch. |
| 3 | 500 (P1 est.) | ~20–60 concurrent sessions peak; each fires Facilitator + Reps + checks concurrently. ~$2,800–4,500/mo. | API rate limits. Multi-agent concurrency multiplies requests/min and tokens/min against your tier ceiling; throttling mid-encounter breaks the reliable-presence trust requirement. |
| 4 | 1,000 (P1 growth) | ~40–120 concurrent peak. ~$5,000–8,500/mo. | Operational sustainability collapse — uptime, incident response, cost monitoring exceed what a sole non-engineer sustains part-time. Needs standing part-time engineering help. |
| 5 | 10,000 (P2+) | Hundreds of concurrent sessions; needs queuing, load balancing, real observability, on-call. ~$50,000–95,000/mo. | Non-linear governance load (5-world tables × thousands of unsupervised sessions): one systemic drift/contamination failure now happens thousands of times, invisibly. Exceeds the sole-builder model — needs a team. |

## The Facilitator brief-load growth axis

The Facilitator’s curatorial context scales with the world library, not the table. At Phase 1 (5 worlds) it holds all five Section B briefs always-present (~5,000 tokens) — trivial and cacheable. At Phase 2+ (15–20 worlds) that becomes ~15,000–20,000 tokens of briefs on every routing call, every turn. At 20 worlds the brief load rivals a full Representative’s always-present budget, but is incurred on every Facilitator invocation. Uncached at 20 worlds that is ~400,000–500,000 extra input tokens per session (~$1.20–$1.50); cached, it collapses to ~$0.15/session — which is why caching makes holding all briefs survivable to roughly 15–20 worlds. Beyond that, the Facilitator should retrieve candidate briefs based on the participant’s stated need and role rather than holding the whole catalogue.

Recommendation: build the brief layer as retrieval-ready from day one, even though Phase 1 holds all five in context — so Phase 2 is a configuration change, not a Facilitator re-architecture under load.

# 7.  Three Decisions Before Any Code

## Decision 1 — Architecture (highest priority)

Commit to Option B (custom lightweight stack), with Projects used now for single-world proving. Highest priority because it is the most expensive choice to reverse and everything depends on it. It is the only option that puts the constitutional context-isolation boundary and the caching lever in your hands.

## Decision 2 — Voice strategy

Keep voice in Alpha (needed to test presence-intensity and the encounter as designed), but architect text as the primary path and voice as a layer; choose Flash/Turbo as the voice model now (halves cost); and commit to a text-first or text-only tier for Phase 1. Voice is the dominant cost and the sharpest accessibility tension; deciding this now shapes both the build and the economics.

## Decision 3 — Caching and isolation as design premises

Decide that the orchestration is built around per-Representative isolated contexts with prompt caching, structured-output routing, and a retrieval-ready brief layer, from the first line. This is ~70% of variable cost and 100% of Article 3 compliance.

## What not to attempt solo

- The orchestration layer itself — the Facilitator-as-actor, the context-isolation boundary, and public-transcript handling. A subtle context-leak bug here violates Article 3 invisibly. This is Engagement One.

- The pre-public security / accessibility / performance audit — Engagement Two, constitutionally required (Articles 12, 35).

- Prompt-injection / adversarial-resistance hardening (Article 32).

- Real-time observability correctness for the supervised-session audit gate — getting it wrong is a gate violation, not a bug.

## Highest-leverage move in the next 30 days

With Claude Code, build a throwaway two-Representative-plus-Facilitator proof-of-concept as a simple script against the direct API — not production, just to observe three things empirically: (a) whether cross-world contamination actually happens when two worlds share a transcript, and whether a Facilitator check can catch it; (b) the real multi-agent cost and latency per turn; (c) the real turn-count and voice-character volume of a 45-minute formation conversation. This costs ~$20 of API, is learnable by a non-engineer with Claude Code, and turns the single biggest unknown — the unvalidated drift detection on which every cost and scaling number depends — from “specified but unproven” into “observed.” It de-risks all three decisions and the entire scope of Engagement One. Do it before hiring the engineer, so you hire against evidence.

# 8.  Live Verification and Named Uncertainties

## To be verified by Claude Code in the project’s own account context

- Anthropic usage-tier rate limits (requests/min, tokens/min) — critical for the 500–1,000-user scales.

- ElevenLabs streaming concurrency limits per tier, and whether the Conversational/realtime API (billed per minute) changes the voice math versus batch TTS.

- Dify’s current native multi-agent-with-isolation capability, if Option A is to be formally re-confirmed before being closed out.

## Where the numbers have real error bars

- Turn-count and voice-character volume per session are estimated, not measured — they swing per-session figures ±50%. The 30-day proof-of-concept resolves them directly.

- Drift-detection cost. If drift detection needs heavy per-turn LLM monitoring, per-session API cost could rise 1.5–2× from these estimates.

The shape of every finding is robust — voice dominates, caching is the lever, fixed costs dominate at prototype, break-even ~$6–9/user. The exact dollars firm up after the proof-of-concept.

# 9.  The Honest Assessment

Is this system buildable to the quality it requires by a sole non-engineer with Claude Code assistance and two bounded specialist-engineer engagements — or does it require more engineering investment than that model can sustain?

### For the prototype (Alpha and Beta) — yes, comfortably.

The scale is tiny, the cost is trivial (~$150–$250 for Alpha), and one good Engagement One plus Claude Code plus the project lead’s supervision covers the hard part, which is correctness, not scale. The thesis-proof — does genuine multi-world encounter produce something a participant cannot get elsewhere — is fully achievable this way. That is what the prototype is for, and the model fits it.

### For Phase 1 (public, 100–1,000 users) — a qualified yes, with conditions to plan for now.

The model holds if three things are true: voice economics are solved (the text-first tier); the drift detection actually works without supervision (validated in Beta — this is the real gate, not the code); and the project lead accepts that operating a public multi-agent system at 500–1,000 users part-time is at the edge of sustainable, and budgets for at least part-time ongoing engineering support beginning at Phase 1 launch. The two bounded engagements realistically become “two bounded engagements plus a part-time retainer” somewhere in Phase 1 — which the Phased Build Path’s own funding notes already anticipate (“first part-time support”). This is the model maturing as designed, not failing.

### For Phase 2+ and 10,000 users — no.

That needs a standing team. But it is appropriately distant, and the governance explicitly treats five-worlds-and-beyond as directional ambition, not committed deliverable.

The reframe that matters. The binding constraint is not buildability — it is operational sustainability under live public load, and that limit arrives in Phase 1, not at the prototype. The system can be built to the quality it requires by this model through the proof of its core thesis. What this model cannot sustain by itself is the ongoing operation of a public, unsupervised, multi-agent encounter system at scale. So build the prototype exactly as planned — and plan, honestly and in advance, for the model to acquire ongoing engineering support at the moment it goes public, because that is where one non-engineer, however capable, meets the real ceiling. That is not discouragement. It is the one place the plan needs a line item it does not yet have.

Church in Conversation  ·  Technology Review Findings v1.0  ·  Accessible. Trustworthy. Sustainable. Right-sized.

Where efficiency and rigor conflict, rigor governs.