CHURCH IN CONVERSATION

Phase Status

CiC_L2C_Phase_Status_V1.0

Living document — where the project stands right now. Read at the start of every session. Updated when a gate opens or closes, a world advances, or a system feature activates.

Governing Principles

This document is descriptive, not formative. It records current status; it does not decide what the phases are or what gates a world must clear — that authority belongs to Phase Structure (phase sequence and gates) and the Constitution (Articles governing each gate). Where this document and Phase Structure would conflict on a phase's definition, Phase Structure governs; this document tracks only where the project currently stands against that definition.

This is a coordination document, not part of the runtime system. Nothing here is loaded during an encounter. Its purpose is keeping every builder, coach thread, and collaborator oriented on real current facts — current phase, per-world build status, open gates, outstanding corrections and change orders — rather than stale memory or scattered notes.

Only verified current status is recorded here. Where a fact could not be independently re-verified this revision, it is carried forward from the prior record rather than guessed at, and is marked accordingly.

Section 1 — Current Phase

Overall project phase: Prototype Alpha.

Phase Structure governs the full definition of Prototype Alpha (1–3 worlds, text and audio, picture table background, supervised testing cohort of 6–10 participants). This section tracks only this phase's current live conditions, not its definition.

Current live conditions: project lead supervision of every session (verified against the Prototype Testing Charter); adult participants only, 18+ (verified against the Prototype Testing Charter); manual feedback collection; external scholarly review (Article 31) outstanding for all worlds.

Open item — voice/audio status is contested between two ratified documents and is not asserted here. System Operations states text-first deployment through Prototype Alpha and Phase 1 launch; Phase Structure's Feature Progression Tracker marks audio voice as present from Prototype Alpha onward. See Section 7.

Gate to Prototype Beta (per Phase Structure): testing cohort complete; conversation logs collected; Opus formation quality review of actual conversations complete; participant feedback documented; core thesis validated or refined.

Section 2 — World Status Dashboard

World codes and names per System Operations' registry.

| World | Code | Build | Deployment Outputs | Article 29 | Article 31 | Table Ready |
| --- | --- | --- | --- | --- | --- | --- |
| Early Communal | communal | Not started | Not started | Not started | Not started | No |
| Alexandrian | alex | V7 complete | In production | CLEARED | Outstanding | Prototype Alpha (solo) |
| Desert Christianity | desert | Not started | Not started | Not started | Not started | No |
| Nicene-Cappadocian | cappadocian | Not started | Not started | Not started | Not started | No |
| Early Latin | latin | Not started | Not started | Not started | Not started | No |

Table Ready definition: world has completed deployment outputs and all pre-deployment gates. Does not require Article 31 external scholarly review to be complete — that is required for freeze (Article 29 living-tradition confirmation is separate from Article 31 external review), not for deployment.

Alexandria's Build / Deployment Outputs / Article 29 / Article 31 status carried forward from the prior record; not independently re-verified against Alexandria's own construction documents this revision.

Section 3 — System Feature Status

| Feature | Status | Activation trigger |
| --- | --- | --- |
| Single-encounter table (1 world) | Active | Built |
| Multi-world table (up to 3 worlds — Prototype Alpha ceiling) | Not built | Next system-build dependency |
| Multi-world table (up to 5 worlds — Prototype Beta ceiling) | Not built | After Prototype Alpha validation |
| Phase 1 full table (5 worlds, mandatory) | Not built | After Prototype Beta validation |
| Voice deployment | Contested status — see Section 7 | Funding decision (per System Operations); or already active per Phase Structure's Feature Progression Tracker — unresolved |
| Automated Facilitator | Not scoped | Future phase |
| Structured feedback collection | Not built | Prototype volume exceeds manual capacity |

Section 4 — Deployment Gate Status

Alexandria (alex) — most advanced:

| Gate | Status |
| --- | --- |
| Checkpoint One | CLEARED |
| TC-001 Fabrication Remediation | CLEARED |
| Priority 1 Lexicon Updates | CLEARED |
| Article 29 — Living Tradition Status (Coptic Orthodox) | CLEARED |
| Article 31 — External Scholarly Review | Outstanding |
| Deployment Outputs (1–9) | In production |

All other worlds: no gates applicable — build not started.

Gate statuses above carried forward from the prior record; not independently re-verified against Alexandria's own construction documents this revision.

Section 5 — Cross-Build Constraint Status

Known high-blur pairings (relocated here from System Operations per Change Order CO-009 — this is world-specific status content, not architectural content, and belongs at Phase Status). The following pairings require active Facilitator disambiguation:

| Pairing | Blur risk | Yield | Notes |
| --- | --- | --- | --- |
| alex + desert | High | High | Shared figures (Origen), shared vocabulary (theosis, apatheia, contemplation), transmits-to relationship |
| alex + cappadocian | Medium | High | Shared Nicene confession, shared allegorical heritage; diverge on Teacher-Bishop resolution |
| desert + cappadocian | Medium | Medium | Shared ascetic vocabulary; Basil's Rule is desert-adjacent |

Other pairings to be assessed as worlds are built.

Alex-Desert cross-build provisional constraint: Active. Resolution trigger: Desert Phase 3 gravity discovery.

All other cross-build constraints: not yet applicable — resolved as worlds are built.

Section 6 — Current Phase Table Configuration

| Phase | Worlds available | Ceiling | User selects | Status |
| --- | --- | --- | --- | --- |
| Prototype Alpha | alex only | 3 | 1 | Active — multi-world table (up to 3) not yet built; only 1-world configuration currently operable |

Future phases (Prototype Beta, Phase 1, and beyond) are governed by Phase Structure and are not restated here — see that document for the full roadmap. This section tracks only the phase currently active.

Section 7 — Standing Methodology Items

Items resolved since the prior record:

| Item | Resolution |
| --- | --- |
| Forces sequence split (Step 3 preliminary + Step 7 full synthesis) | ADOPTED (Change Order CO-004). Implemented in Construction Framework V7.1 and the Forces Document Template. |
| Architecture upgrade pass (Table Design, Facilitator-Governance, Representative Construction Framework) | Complete. All three cleaned and ratified this cycle: Table Design V2.2, Facilitator-Governance V3.3, Representative Construction Framework V2.1. |
| Lexicon [CT] / [PV] tag definitions | Resolved. Interpretive Lexicon Development Framework V2.1 defines both tags cleanly with no residual conflict. |
| High-blur world pairings location | RESOLVED (Change Order CO-009). Moved from System Operations to this document, Section 5, above. |

Items still pending — carried forward from the prior record; no new evidence found this revision:

| Item | Status | Required before |
| --- | --- | --- |
| Full V7 sequence review | Pending | Desert build begins |
| Story Inventory → Assembly Node Map wiring | Pending | Alexandria deployment outputs complete |
| Desert build brief incorporating Alexandria methodology learnings | Pending | Desert build begins |

Open items surfaced this revision — not yet resolved, flagged rather than assumed:

| Item | Status | Description |
| --- | --- | --- |
| Change Order CO-013 (deployment output count) | PENDING, not yet implemented | Approved in principle to expand from 9 to 11 deployment outputs (adding World Priority Layer, Output 02, and World Introduction Brief, Output 08). Not yet reflected in System Level Map or Blueprint despite the Change Orders Register describing it as already implemented in System Level Map — that description does not match the current file. |
| Voice/audio deployment status contradiction | Unresolved | System Operations states text-first deployment through Prototype Alpha and Phase 1 launch. Phase Structure's Feature Progression Tracker marks audio voice present from Prototype Alpha onward. These cannot both be accurate; needs a decision and a correction to whichever document is wrong. |

Church in Conversation  ·  CiC_L2C_Phase_Status_V1.0  ·  Living document — updated when a gate opens or closes, a world advances, or a system feature activates.