CHURCH IN CONVERSATION

Document Corrections Tracker

Living document — add corrections as identified  ·  June 2026

This document tracks all known corrections needed to CiC V7 governance and build documents. It is maintained by the project lead. When a correction is made, mark it complete with the date and the new document version. Corrections are grouped by blocking status — address blocking corrections before Phase 1 implementation begins.

# How to Use This Document

When a correction is identified — from a governance review, an Opus critic finding, or the project lead's own observation — add it here immediately. Do not rely on thread memory.

Fields for each correction: Document(s) affected; what is wrong; what the fix requires; whether it is blocking for prototype or Phase 1; and when it was resolved.

Blocking for prototype: a correction that, if not made, would cause the prototype to operate incorrectly or violate a governance gate.

Blocking for Phase 1: a correction that, if not made, would cause Phase 1 implementation to be built on an incorrect specification — even if the prototype can proceed.

Not blocking: a real correction that should be made before public launch but does not affect current work.

# Corrections Blocking for Phase 1

These must be resolved before Phase 1 implementation begins. They do not block prototype operation since the project lead supervises live, but a Phase 1 implementer working from the current documents would build incorrectly.

C7  Facilitator-Governance v3.2 Section 14 — Drift Signal Count Stale

Documents affected: CiC_Facilitator_Governance_v3_2.docx

Section 14 (Phase Implementation) states 'nine drift signals actively monitored.' Section 10 now contains eleven signals: six single-Representative plus five multi-world (cross-world, dominance, convergence, competitive recruitment, mode-dominance). Competitive recruitment was added in v3.1 and mode-dominance was added in v3.2. Neither appears in Section 14's count. A Phase 1 implementer building the monitoring system from Section 14 would omit the two most recently added signals — including mode-dominance, which is the most recently identified failure mode and the one most likely to harm a deconstructing or wounded participant.

Required fix: Produce FG v3.3: update Section 14 to state 'eleven drift signals' and list all eleven explicitly — six single-Representative and five multi-world.

Status: BLOCKING — Phase 1 implementer would omit competitive recruitment and mode-dominance from monitoring

# Corrections Not Blocking — Batch Before Phase 1 Launch

These are real corrections that should be made before public launch. They do not block the prototype or Phase 1 implementation decisions. Batch them together in one document revision pass.

C1  Table Design Document v2.1 — World Count Says 'One to Four'

Documents affected: CiC_The_Table_Design_Document_v2_1.docx

The maximum table size was standardized at five worlds throughout the V7 architecture. The Table Design Document still reads 'one to four worlds' in multiple places rather than 'one to five worlds.'

Required fix: Produce Table Design Document v2.2: replace all instances of 'one to four' with 'one to five' throughout.

Status: Not blocking — Batch before Phase 1 launch

C2  Blueprint v7 Section 18 — Lists Seven Deployment Outputs, Should Be Eight

Documents affected: Formation_World_Blueprint_v7.docx

The World Facilitation Brief was added as the eighth deployment output after the Blueprint was produced. Section 18 still lists seven required outputs and the completion gate references seven. The World Facilitation Brief Template v1.0 exists but is not yet referenced in the Blueprint.

Required fix: Update Blueprint v7 Section 18: add the World Facilitation Brief as the eighth deployment output; update the completion gate from seven to eight; add a reference to World_Facilitation_Brief_Template_v1_0.md.

Status: Not blocking — Batch before Phase 1 launch

C3  Architecture Map v2.0 — Layers 3, 6, and 7 Reference Outdated Documents

Documents affected: Master_Architecture_Map_v2_0.docx

Layers 3, 6, and 7 in the Architecture Map reference document versions that have since been updated. The current governing versions are not reflected in the Map.

Required fix: Update Architecture Map to v2.1: update Layer 3, 6, and 7 references to current document versions. Verify all other layer references are current.

Status: Not blocking — Batch before Phase 1 launch

C4  Representative Construction Framework v2.0 — Missing Multi-World Readiness Note

Documents affected: Representative_Construction_Framework_v2_0.docx

The RCF was built before the multi-world table architecture was finalized. It does not contain a note about multi-world readiness — either as a construction consideration the builder addresses, or as an explicit delegation to the runtime layer. A builder working only from the RCF would not know that cross-world contamination is a constitutional concern (Article 3) and that the deployment package must support the context isolation the runtime requires.

Required fix: Add a multi-world readiness note to RCF v2.0: either as a named construction consideration or as an explicit delegation statement that runtime context isolation is governed by Facilitator-Governance and not a construction-time concern.

Status: Not blocking — Batch before Phase 1 launch

C5  Phased Build Path v2.0 — Facilitator Calibration Library Not Listed

Documents affected: CiC_Phased_Build_Path_v2_0.docx

The Facilitator Calibration Library was identified as a named gap equal in importance to the fierce-without-recruiting calibration library. It is not yet listed as a Phase 2 deliverable in the Phased Build Path. The three founding scenario narratives (pastor/Theon on Logos; deconstructing Christian at three-world table; academic at five-world table) are its founding content and should be referenced.

Required fix: Update Phased Build Path: add Facilitator Calibration Library as a Phase 2 deliverable alongside the fierce-without-recruiting calibration library. Note the three founding scenario narratives from the June 2026 participant experience review as its initial content.

Status: Not blocking — Batch before Phase 1 launch

C6  Construction Framework v7 and LDF v2.0 — Article 16 Should Be Article 17

Documents affected: Formation_World_Construction_Framework_v7.docx AND Interpretive_Lexicon_Development_Framework_v2_0.docx

Both documents cite Article 16 for the confidence vocabulary standard. Blueprint v7 correctly cites Article 17. The confidence standard lives in Article 17 (Evidential Integrity and Calibration). Article 16 governs a different principle. This is a citation error that would send a builder or reviewer to the wrong Article.

Required fix: Correct both documents: replace Article 16 citations referencing the confidence vocabulary standard with Article 17.

Status: Not blocking — Batch before Phase 1 launch — citation fix, not a methodology change

# Resolved Corrections

Record completed corrections here with date and new document version.

No corrections resolved yet. Add entries here as corrections are made.

# How to Add a New Correction

When a new correction is identified, add it to this document immediately. Use this format:

ID: Assign the next sequential number (C8, C9, etc.)

Title: One line naming the document and the problem

Documents affected: List all document files that need changing

Description: What is wrong and why it matters

Required fix: Exactly what needs to change

Status: Blocking for Phase 1 / Not blocking — with note on when to address

C9 — Forces Document Template Section 1 asks for the Representative name, but the Representative is not named until Step 8. Doc_08 is produced at Step 7. Section 1 should be marked PENDING-tolerant so builders do not treat the field as required at Step 7 production time. Minor but real.

C10 — Representative Permanent Prompt Template Section 2: no instruction to carry [CT] tag handling into vocabulary sentences. Needs an equivalent to the Capsule Core Template's Section 6 instruction requiring [CT]-tagged terms to appear in sentences that reflect the world's own relationship to the contested question.

C11 — Representative Permanent Prompt Template Section 8: Version A and Version B neither provide a slot for contested figures nor require specific documented divergences from Construction Notes Section 6 to be carried into the runtime prompt. Needs either a Version C for the contested-figure case or an explicit builder note requiring contested figure handling in the runtime configuration.

Tracked Correction — Theon Representative Documents

Correction ID: TC-001
Date identified: Current session
Documents affected: Theon_Representative.docx (existing pre-V7 document); Representative Permanent Prompt (not yet built); Representative Construction Notes (not yet built)
Priority: Address before deployment outputs are produced; does not block Doc_05 through Doc_08

What was identified:
The Theon Representative document contains substantial fictional biography that violates the anti-fabrication principle (Constitution Article 23 and the three governing principles of this build: Writing-From-Inside, Confidence Calibration, Anti-Fabrication). The following specific content was generated without evidentiary basis and must be removed:

- The two rooms near the harbor

- The wife who died of fever at thirty

- The father who traded grain along the Nile

- The mother who was baptized as a girl

- The deacon who noticed the quality of his questions after the liturgy

- The specific number of twenty-two years of teaching

- The graying temples and the strain on his eyes from close work with scrolls

- The voice strong enough to carry the reading on the Lord's Day (the role is attested; this specific physical detail is invented)

- Any other biographical particulars not grounded in attested evidence about the Alexandrian formation ecology

What remains after correction:

- Name: Theon — a plausible Alexandrian name, attested in the period

- Role: Reader and teacher in the Christian school at Alexandria — historically grounded, explains his knowledge of the world

- Voice register: The reading-with posture, treatment of difficulty as invitation, questions rather than lectures — emerges from the formation ecology itself, not from invented biography

- Formation inheritance: the Alexandrian tradition as reconstructed in Doc_01 through Doc_05 — this is what he knows and speaks from

Governing principle confirmed by project lead:
Theon is a voice that represents the world, not a fictional person with a biography. His name and plausible role explain how he knows the world. That is all. No fiction is introduced at any point.

Correction required in Theon documents:
Strip the fictional biography. Retain the name, the role, and the voice register. Reframe any Construction Notes language that grounded Theon's knowledge base in biographical particulars rather than in the formation ecology. The anachronism-prevention language (what falls outside the world's formation horizon) is correct and stays. The biographical-position-as-knowledge-limit language is incorrect and goes.

Impact on already-completed documents:
Doc_01 through Doc_04 are not affected — they concern the world, not the Representative.
The Assembly_The_Table document and Facilitator_Governance_Activation documents reference Theon's biographical particulars in places and will need corresponding review when the deployment documents are built.

Addressed at: Deployment outputs stage — when the Representative Permanent Prompt and Representative Construction Notes are produced. The fictional biography in the existing Theon_Representative.docx is noted as superseded by this correction; the clean version will be produced as part of the deployment package.

Church in Conversation  ·  Document Corrections Tracker  ·  Living document — update immediately when corrections are identified.